***Sprint Review 4:***

**Features implemented:**

The features we implemented for this deliverable were a database and creating an

account. In addition to this we added additional features and an updated UI to the sign in and sign out features. Lastly, we have started to structure the classes for profiles and accounts.

**Issues fixed:**

The sign up button now switches to the signup screen. Added a LogOut button on the home screen.

**Implementation review:**

**(What went well in the implementation, what problems occurred, how problems were solved)**

Henry and Kenzie were able to set up their android studios and connect it to Github with

success. Additionally we were able to set up a database through firebase, and this had no issues. When starting to outline the profile we realized that we needed to start with UI and database which is why the previous step was completed. It was more of a situation where we realized we needed to break the problem down into smaller pieces and take it one by one. We also tested the account sign in and sign

**Changes made:**

1. Set up a noSQL database through firebase and have a collection and a document.
2. Update UI for the sign up
3. Update UI for create account and debug the code so the button works
4. Add a logout button (new feature)
5. Started implementation for accounts and Users

**Plans for next sprint:**

**(What will be done for the next sprint)**

Making more logic for the profile, work on the user, profile, preferences and account controller. Figure out how to implement photos and assign them to an account.

**Scrum Review:**

**(What went well in Scrum, what could be improved, and what changes will be made)**

SCRUM Master: Paula Gallego

Product Owner: Rhiannon Gould

Developers: [Henry Kindler](mailto:henry.kindler@maine.edu) and [Kenzie Young](mailto:mackenzie.k.young@maine.edu)

Overall, it was a good deliverable and it felt as though the workload was spread out equally among group members and over time. Everyone has gotten better about asking for help when they need it. Henry and Kenzie worked on development and UI implementation while Rhiannon and Paula worked on documentation. What we can do better is stick to our SCRUM schedule. While we still have multiple SCRUM meetings we did have to cancel multiple. In the future we are planning to get back to our regular meetings.